Phase 1: Requirement Analysis & Planning

Execution Roadmap

Description

The execution roadmap provides a structured and systematic plan for implementing the Automated Network Request Management solution within ServiceNow. It divides the implementation into clearly defined milestones, ensuring controlled progress, risk mitigation, and quality assurance at each stage.

This phased approach enables the project team to move from initial service catalog configuration to full production deployment in a well-organized manner. Each milestone focuses on specific deliverables that collectively ensure the solution is reliable, compliant, scalable, and aligned with organizational ITSM standards.

Milestone 1: Catalog Creation

Objective

Develop a well-structured, user-friendly service catalog for managing network-related service requests efficiently..

Activities

- Identify and define various types of network service requests.

- Establish appropriate service catalog categories and classifications.

- Create service catalog items with clear titles, descriptions, and request guidelines.

- Collaborate with network and IT teams to validate request definitions and accuracy.

- Ensure the catalog taxonomy aligns with the organization’s ITSM framework and governance standards.

Milestone 2: Form Setup

Objective

Design dynamic, intuitive, and structured request forms to capture all required information accurately.

Activities

- Configure catalog item forms using structured variables.

- Set mandatory fields to prevent incomplete or invalid submissions.

- Implement dynamic form behaviors such as condition-based field visibility and auto-populated values.

- Ensure form inputs are aligned with downstream workflows and automation logic.

Milestone 3: Approval Integration

Objective:
Implement automated and rule-based approval workflows to maintain governance, compliance, and accountability.

Activities:

- Identify required approval chains (e.g., reporting manager, network security team).

- Configure approval processes using Flow Designer or Workflow Editor.

- Enable audit logging for tracking approval history.

- Configure automated email notifications for approval requests and status updates.

Milestone 4: Testing

Objective:
Validate the accuracy, reliability, and completeness of the end-to-end request lifecycle and automation processes.

Activities:

- Perform unit testing for individual catalog items and workflows.

- Conduct end-to-end request simulations under multiple scenarios.

- Verify approvals, task creation, notifications, and data accuracy.

- Involve stakeholders in User Acceptance Testing (UAT) to ensure business alignment.

- Document defects and implement corrective improvements.

Milestone 5: Deployment

Objective:
Successfully release the Automated Network Request Management solution to the production environment.

Activities:

- Finalize and complete the deployment readiness checklist.

- Migrate catalog items, workflows, and configurations from development to production.

- Monitor system behavior and performance post-deployment.

- Conduct training sessions for end users and fulfillment teams.

- Establish a structured support and incident management process for post-deployment issues.

Outcome

The structured execution roadmap ensures a smooth and controlled implementation of the Automated Network Request Management solution. By following clearly defined milestones, the organization achieves improved operational efficiency, stronger governance controls, minimized implementation risks, and a scalable foundation for future automation enhancements.